HOBBY SHOP

Web Application

Project Proposal Document

Phase 1: Planning & Design  |  Day 1

Specialising in Gundam Model Kits, Hobby Paints & Tools

# 1.2  Requirements Documentation

## 1.2.1  Problem Statement & Business Justification

The Gundam Hobby Shop is a specialist retail business selling Gundam plastic model kits (gunpla), hobby-grade paints, and modelling tools. Currently the business has no online presence, forcing customers to visit in-store or contact the shop directly to check availability and pricing. This creates friction for hobbyists who research and plan purchases online, resulting in lost sales to larger e-commerce competitors.

This project delivers a full-stack e-commerce web application that enables the shop to list its entire product catalogue online, accept customer orders, and manage inventory through an admin interface. The platform will differentiate by offering granular product attributes relevant to the Gundam community — such as kit grade (HG, MG, RG, PG, SD) and scale (1/144, 1/100, 1/60) — that generic e-commerce solutions do not surface natively.

Business benefits include extended market reach beyond the local area, 24/7 order capture, and reduced administrative overhead through a centralised admin portal for product and order management.

## 1.2.2  Target Users

Primary Users — Customers (Gunpla Hobbyists)

- Beginner hobbyists looking for entry-level HG kits and starter paint sets

- Experienced modellers seeking specific grades, scales, or limited releases

- Painters and diorama builders sourcing Tamiya, Mr. Hobby, or AK Interactive paints

- Gift buyers searching for popular Gundam kits for friends or family

Secondary Users — Admin / Shop Staff

- Shop owner or manager maintaining the product catalogue and processing orders

- Staff members updating stock levels and marking orders as shipped

## 1.2.3  User Stories

| ID | Role | I want to... | So that... |
| --- | --- | --- | --- |
| US-01 | Customer | Browse products by category and brand | Find Gundam kits or Tamiya paints quickly without scrolling everything |
| US-02 | Customer | View detailed product pages | See grade, scale, price, stock level, and product images before buying |
| US-03 | Customer | Register and log in securely | Have a personal account to track my orders and preferences |
| US-04 | Customer | Add items to a cart and checkout | Purchase multiple items in one transaction |
| US-05 | Customer | View my order history | Track past purchases and re-order favourite kits or paints |
| US-06 | Customer | Update my profile information | Keep my shipping address and contact details current |
| US-07 | Admin | Create, update, and delete products | Maintain accurate catalogue listings including new Gundam releases |
| US-08 | Admin | View all customer orders | Monitor sales activity and fulfil orders promptly |
| US-09 | Customer | Filter products by price range and availability | Quickly find in-stock items within my budget |
| US-10 | Admin | Manage featured products on the homepage | Highlight new releases and promotional items to drive sales |

## 1.2.4  Functional Requirements

| ID | Area | Requirement |
| --- | --- | --- |
| FR-01 | Product Catalogue | System shall display products with name, price, brand, category, grade, scale, stock quantity, and images |
| FR-02 | Pagination & Filtering | Product listings shall support pagination, filtering by category/brand, and sorting by price/name |
| FR-03 | Featured Products | System shall expose a dedicated endpoint for featured/promoted products displayed on the homepage |
| FR-04 | User Authentication | System shall support JWT-based registration and login, returning tokens for subsequent protected requests |
| FR-05 | Shopping Cart | Authenticated users shall be able to add, update quantity, and remove items from a persistent cart |
| FR-06 | Order Management | Authenticated users shall be able to place orders and view their complete order history and details |
| FR-07 | Customer Profiles | Authenticated users shall be able to view and update personal profile information |
| FR-08 | Admin Product CRUD | Admin users shall be able to create, update, and delete products via protected admin endpoints |
| FR-09 | Admin Order View | Admin users shall be able to retrieve all customer orders across the platform |
| FR-10 | Category & Brand Endpoints | System shall provide dedicated endpoints to list all categories and brands for use in navigation/filters |
| FR-11 | Role-Based Access Control | System shall enforce JWT authentication and role-based authorisation (CUSTOMER vs ADMIN) |
| FR-12 | Product Search by Brand/Category | System shall support direct product retrieval by brand or category via dedicated endpoints |

## 1.2.5  Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-01 | Performance | API responses for product listings shall return within 500ms under normal load (up to 100 concurrent users) |
| NFR-02 | Performance | The React frontend shall achieve a Lighthouse Performance score of ≥ 80 on desktop |
| NFR-03 | Security | All passwords shall be hashed using bcrypt (min cost factor 12); plaintext passwords must never be stored |
| NFR-04 | Security | JWT tokens shall expire after 24 hours; refresh token rotation should be implemented for extended sessions |
| NFR-05 | Security | Admin endpoints shall reject requests without a valid ADMIN-role JWT, returning HTTP 403 |
| NFR-06 | Scalability | The database schema shall support at least 10,000 products and 50,000 orders without schema changes |
| NFR-07 | Availability | The application should target 99.5% uptime; health-check endpoint shall be available for monitoring |
| NFR-08 | Maintainability | Code shall follow consistent naming conventions; all API endpoints shall be documented in this proposal |
| NFR-09 | Usability | The UI shall be fully responsive, supporting mobile (≥ 375px) through desktop (≥ 1280px) viewports |
| NFR-10 | Data Integrity | Foreign key constraints shall be enforced in the database; orphaned cart/order items must not be possible |

## 1.2.6  Out-of-Scope Items

| ID | Item | Justification / Notes |
| --- | --- | --- |
| OOS-01 | Payment Processing | Live payment gateway integration (Stripe, PayPal) is excluded; orders are created without real payment flow |
| OOS-02 | Email Notifications | Automated order confirmation or shipment notification emails are not in scope |
| OOS-03 | Product Reviews | Customer review and rating functionality for products is not included in this phase |
| OOS-04 | Inventory Reorder Alerts | Automated low-stock alerts or supplier purchase order generation are out of scope |
| OOS-05 | Loyalty / Points System | Customer loyalty rewards, discount codes, or points accumulation are not included |
| OOS-06 | Multi-currency / Tax Engine | International pricing, currency conversion, or automated tax calculation are excluded |
| OOS-07 | Mobile Native App | iOS/Android native applications are out of scope; the responsive web app serves mobile browsers |
| OOS-08 | Third-party Integrations | Integration with external inventory systems, ERP, or accounting software is not included |

# 1.3  Architecture Design

## 1.3.1  System Architecture

The application follows a classic three-tier architecture: a React single-page application (SPA) in the presentation tier, a Spring Boot REST API in the application tier, and a relational database in the persistence tier. All communication between the frontend and backend uses HTTPS with JSON payloads. Authentication is handled via stateless JWT tokens — no server-side sessions are required.

| Layer | Technology | Responsibilities |
| --- | --- | --- |
| Presentation Layer | React 18 SPA (JSX) | Browser-rendered single-page application. Communicates exclusively with the Backend API via HTTPS/JSON. State managed via Context API. Routing via React Router v6. |
| API Gateway / Auth | Spring Security + JWT Filter | Intercepts all incoming HTTP requests. Validates JWT tokens, extracts user role, and enforces access control before requests reach business logic. |
| Business Logic Layer | Spring Boot Service Classes | Implements all application use cases: product management, cart operations, order processing, and user profile management. |
| Data Access Layer | Spring Data JPA / Repositories | Repository interfaces providing CRUD operations and custom queries against the relational database. Uses Hibernate ORM. |
| Persistence Layer | PostgreSQL / MySQL | Relational database storing all application entities. Foreign key constraints enforce referential integrity across all tables. |

Data Flow Summary

- The browser loads the React SPA from a static file host (e.g. Nginx, Vercel, or S3 + CloudFront).

- The SPA makes REST API calls to the Spring Boot backend over HTTPS.

- Spring Security validates the JWT on each protected request before passing it to the service layer.

- Service classes execute business logic and interact with the database via JPA repositories.

- PostgreSQL / MySQL persists all data; responses are serialised to JSON and returned to the SPA.

## 1.3.2  Entity-Relationship Diagram (ERD)

The following table describes all database entities, their attributes, and the relationships between them. Primary keys are named id throughout; foreign keys are suffixed _id.

Entities & Attributes

| Entity / Table | Attributes | Notes |
| --- | --- | --- |
| users | id, email, password_hash, first_name, last_name, role (ENUM: CUSTOMER/ADMIN), created_at | Central identity table. Role determines access level. |
| customer_profiles | id, user_id (FK), phone, address_line1, address_line2, city, state, postcode, country | Extended profile details; 1-to-1 with users. |
| categories | id, name, slug, description, created_at | Product categories (HG, MG, RG, Paints, Tools, etc.) |
| brands | id, name, slug, country_of_origin, created_at | Product brands (Bandai, Tamiya, Mr. Hobby, etc.) |
| products | id, name, description, price, stock_qty, grade, scale, image_url, is_featured, category_id (FK), brand_id (FK), created_at, updated_at | Core product catalogue. Grade/scale relevant for Gundam kits. |
| carts | id, user_id (FK UNIQUE), created_at, updated_at | One active cart per user. |
| cart_items | id, cart_id (FK), product_id (FK), quantity, added_at | Line items in a user's active cart. |
| orders | id, user_id (FK), status (ENUM: PENDING/CONFIRMED/SHIPPED/DELIVERED/CANCELLED), total_amount, shipping_address (JSON), created_at, updated_at | Placed orders with snapshot of shipping address. |
| order_items | id, order_id (FK), product_id (FK), quantity, unit_price | Line items in an order; unit_price captured at time of purchase. |

Relationships

| From | To | Cardinality | Description |
| --- | --- | --- | --- |
| users | customer_profiles | One-to-One | A user has at most one extended profile |
| users | carts | One-to-One | Each user has one active cart |
| users | orders | One-to-Many | A user can have many orders |
| carts | cart_items | One-to-Many | A cart holds many line items |
| cart_items | products | Many-to-One | Many cart items can reference the same product |
| orders | order_items | One-to-Many | An order holds many line items |
| order_items | products | Many-to-One | Multiple order items can reference the same product |
| products | categories | Many-to-One | Many products belong to one category |
| products | brands | Many-to-One | Many products belong to one brand |

Key Design Decisions

- unit_price is stored on order_items to capture the price at time of purchase, protecting historical order data from future product price changes.

- shipping_address is stored as a JSON snapshot on the order, rather than a foreign key, so that a customer updating their profile does not alter historical order records.

- carts is a dedicated table (not a session) so that cart contents persist across browser sessions for authenticated users.

- grade and scale columns exist on products to support Gundam-specific filtering that is core to the user experience of this hobby shop.

## 1.3.3  API Design Document

All endpoints are prefixed /api. Protected endpoints require an Authorization: Bearer <jwt> header. Admin endpoints additionally require the ADMIN role encoded in the JWT claims. Responses follow standard HTTP status code conventions.

Endpoint Registry

| Method | Path | Auth | Description | Response |
| --- | --- | --- | --- | --- |
| GET | /api/products | Public | List all products with pagination and filtering (page, limit, sort, category, brand, minPrice, maxPrice) | 200 Page<Product> |
| GET | /api/products/{id} | Public | Retrieve a single product by its ID | 200 Product / 404 |
| GET | /api/products/featured | Public | Retrieve products marked as featured for homepage display | 200 Product[] |
| GET | /api/products/brand/{brand} | Public | Filter products by brand name (e.g. Bandai, Tamiya) | 200 Product[] |
| GET | /api/products/category/{category} | Public | Filter products by category (e.g. HG, MG, Paints, Tools) | 200 Product[] |
| GET | /api/categories | Public | List all product categories available in the catalogue | 200 Category[] |
| GET | /api/brands | Public | List all product brands available in the catalogue | 200 Brand[] |
| POST | /api/auth/register | Public | Register a new customer account (name, email, password) | 201 AuthResponse / 400 |
| POST | /api/auth/login | Public | Authenticate and receive a JWT token (email, password) | 200 AuthResponse / 401 |
| GET | /api/cart | Auth | Retrieve the authenticated user's current cart with all line items | 200 Cart |
| POST | /api/cart/items | Auth | Add a product to the cart (productId, quantity) | 201 CartItem / 400 |
| PUT | /api/cart/items/{id} | Auth | Update quantity of a specific cart item | 200 CartItem / 404 |
| DELETE | /api/cart/items/{id} | Auth | Remove a specific item from the cart | 204 / 404 |
| POST | /api/orders | Auth | Create a new order from the current cart contents | 201 Order / 400 |
| GET | /api/orders | Auth | List all orders belonging to the authenticated user | 200 Order[] |
| GET | /api/orders/{id} | Auth | Get full details of a specific order (must belong to user) | 200 Order / 403 / 404 |
| GET | /api/customers/profile | Auth | Retrieve the authenticated user's profile data | 200 CustomerProfile |
| PUT | /api/customers/profile | Auth | Update the authenticated user's profile information | 200 CustomerProfile / 400 |
| POST | /api/products | Admin | Create a new product in the catalogue | 201 Product / 400 |
| PUT | /api/products/{id} | Admin | Update all or part of an existing product | 200 Product / 404 |
| DELETE | /api/products/{id} | Admin | Permanently remove a product from the catalogue | 204 / 404 |
| GET | /api/orders/all | Admin | Retrieve all customer orders across the platform (paginated) | 200 Page<Order> |

Authentication Response Schema  (AuthResponse)

- token — string — JWT bearer token

- tokenType — string — always "Bearer"

- userId — long — the authenticated user's database ID

- email — string — authenticated user's email address

- role — string — "CUSTOMER" or "ADMIN"

Product Schema

- id, name, description, price (decimal), stockQty (int), grade (string), scale (string), imageUrl (string), isFeatured (boolean), category { id, name }, brand { id, name }, createdAt, updatedAt

Cart Schema

- id, userId, items: [ { id, product { id, name, price, imageUrl }, quantity, lineTotal } ], cartTotal

Order Schema

- id, userId, status, totalAmount, shippingAddress { name, addressLine1, city, postcode, country }, items: [ { id, product { id, name }, quantity, unitPrice, lineTotal } ], createdAt, updatedAt

## 1.3.4  React Frontend Component Diagram

The frontend is a React 18 SPA using React Router v6 for client-side routing. State management uses the Context API for authentication and cart state. An Axios service layer handles all API communication. The component hierarchy below maps the full component tree from root to leaf.

Component Hierarchy & Responsibilities

| Component | Type | Responsibility |
| --- | --- | --- |
| App.jsx | Root | Application root; sets up React Router, global state (Context/Redux), and layout wrapper |
| MainLayout.jsx | Layout | Persistent shell: Navbar, Footer, and <Outlet> for page content |
| Navbar.jsx | Layout | Top navigation; brand logo, category links, cart icon with item count badge, auth menu |
| Footer.jsx | Layout | Site footer with links, brand info, and contact details |
| HomePage.jsx | Page | Landing page; renders HeroBanner and FeaturedProducts section |
| ProductsPage.jsx | Page | Full catalogue listing with FilterSidebar and ProductGrid |
| ProductDetailPage.jsx | Page | Single product view with images, description, and AddToCart button |
| CartPage.jsx | Page | Cart review: CartItemList, totals, and Checkout button |
| CheckoutPage.jsx | Page | Order placement: shipping form, order summary, and submit |
| OrdersPage.jsx | Page | Customer order history list; links to OrderDetailPage |
| OrderDetailPage.jsx | Page | Full order detail with line items and order status |
| ProfilePage.jsx | Page | Customer profile view and edit form |
| LoginPage.jsx | Page / Auth | Login form; posts to /api/auth/login, stores JWT |
| RegisterPage.jsx | Page / Auth | Registration form; posts to /api/auth/register |
| AdminDashboard.jsx | Admin Page | Admin home: quick stats and navigation to admin sections |
| AdminProductsPage.jsx | Admin Page | Table of all products with Create / Edit / Delete actions |
| AdminOrdersPage.jsx | Admin Page | Table of all customer orders with status management |
| ProductCard.jsx | Component | Reusable card displaying product thumbnail, name, price, and Add to Cart |
| ProductGrid.jsx | Component | Responsive grid container rendering multiple ProductCard components |
| FilterSidebar.jsx | Component | Category, brand, price range, and availability filter controls |
| CartItemRow.jsx | Component | Single cart item with quantity stepper and remove button |
| ProtectedRoute.jsx | Utility | HOC / wrapper that redirects unauthenticated users to LoginPage |
| AdminRoute.jsx | Utility | HOC / wrapper that restricts access to ADMIN role; redirects others |
| AuthContext.jsx | Context | Provides user auth state, login/logout functions, and JWT token throughout the app |
| CartContext.jsx | Context | Provides cart state and actions (add, remove, update) throughout the app |
| api.js | Service | Axios instance configured with base URL and JWT Authorization header interceptor |

Routing Structure

- / — HomePage (public)

- /products — ProductsPage (public)

- /products/:id — ProductDetailPage (public)

- /login — LoginPage (public)

- /register — RegisterPage (public)

- /cart — CartPage (ProtectedRoute)

- /checkout — CheckoutPage (ProtectedRoute)

- /orders — OrdersPage (ProtectedRoute)

- /orders/:id — OrderDetailPage (ProtectedRoute)

- /profile — ProfilePage (ProtectedRoute)

- /admin — AdminDashboard (AdminRoute)

- /admin/products — AdminProductsPage (AdminRoute)

- /admin/orders — AdminOrdersPage (AdminRoute)

State Management Strategy

- AuthContext — stores JWT token (in memory / httpOnly cookie), user details, and exposes login() / logout() functions

- CartContext — stores cart items locally and syncs with /api/cart on mount for authenticated users; optimistic updates on add/remove

- Server state (product lists, orders) — fetched on demand per page using useEffect + local useState; no global store required

End of Project Proposal Document  —  Gundam Hobby Shop